Meeting Minutes

Group 2

Table Of Contents

- Meeting 02/20/26								 3

- Meeting 02/27/26								 4

- Meeting 03/02/26								 5

- Meeting 03/03/26								 6

- Meeting 03/04/26								 7

- Meeting 03/05/26								 8

- Meeting 03/06/26								 9

- Meeting 03/31/26								10

| Meeting Details |  |  |  |
| --- | --- | --- | --- |
| Meeting Objective: Get SRS, Github Started |  |  |  |
| Date: 02/20/26 | Time: 7:00pm | Location: Discord Call |  |
| Attendees: Tochi, Daniel, Monisha, Nikki |  |  |  |
| Absentees: Sadhvik |  |  |  |

| Agenda |  | Notes |  |
| --- | --- | --- | --- |
| Access to Github |  | Nikki added each member into shared github project |  |
| Link Documents to Github |  | Daniel created the github wiki page linking the group’s slide presentation, brainstorming requirements document, and SRS document. |  |
| Discuss Functional/Non-Functional Reqs |  | All members at the meeting discussed what requirements are possibly functional or non functional from what group members have had on slides presentation. Tochi organized and split up the “Top 10 Requirements” slide into Functional and Non-Functional sections for SRS idea purposes. |  |
| Organize + Set up SRS for Next Meeting |  | Monisha edited and tidied up the SRS document. |  |

| Action Plan |  |  |
| --- | --- | --- |
| Action | Assigned To | Due Date |
| Brainstorm Final Ideas for Functional/Non-Functional + Overview in SRS | All members | By next meeting |

| Meeting Details |  |  |  |
| --- | --- | --- | --- |
| Meeting Objective: Delegate Tasks, Share Brainstorm Ideas |  |  |  |
| Date: 02/27/26 | Time: 6:30pm | Location: Discord Call |  |
| Attendees: Tochi, Daniel, Monisha, Nikki, Sadhvik |  |  |  |
| Absentees: none |  |  |  |

| Agenda |  | Notes |  |
| --- | --- | --- | --- |
| Share brainstorm ideas |  | Tochi shared class candidate ideas (small description, some attributes, methods) Nikki shared Specific Module ideas (ex: Player, TableGame, Server, etc.) |  |
| Who Does What Section |  | See Action Plan for more details.. |  |

| Action Plan |  |  |
| --- | --- | --- |
| Action | Assigned To | Due Date |
| Work on Meeting Minutes, Gantt, Constraints | Mainly : Nikki w/ anybody else who has ideas | 03/05/26 |
| Dependencies | Mainly : Tochi w/ anybody else who has ideas | 03/05/26 |
| Functional Req: Modules | Mainly : Monisha w/ anybody else who has ideas | 03/05/26 |
| Non-Functional Reqs | Mainly : Daniel w/ anybody else who has ideas | 03/05/26 |
| External + Internal Functional Reqs, Top 10 Requirements Slides | Mainly : Sadhvik w/ anybody else who has ideas | 03/05/26 |

| Meeting Details |  |  |  |
| --- | --- | --- | --- |
| Meeting Objective: Finalize Parts of SRS |  |  |  |
| Date: 03/02/26 | Time: 9pm | Location: Discord Call |  |
| Attendees: Tochi, Daniel, Monisha, Nikki, Sadhvik |  |  |  |
| Absentees: none |  |  |  |

| Agenda |  | Notes |  |
| --- | --- | --- | --- |
| Brainstorm Ideas |  | Monisha shared her ideas for each module. (Tochi/Monisha/Daniel) Discussed what max. number of game tables should be. Concluded with 5 tables for now. (Daniel/Tochi/Sadhvik) Discussed how the system will handle an infinite number of concurrent players & dealers. |  |
| Work On SRS Together |  | Monisha - worked on User/Server/Game Logic Modules Tochi - worked on Assumptions + Networking Module Daniel - worked on Non-Functional Reqs Sadhvik - worked on External+Internal Nikki - worked on Client/GUI Module + Meeting Minutes + Gantt |  |

| Action Plan |  |  |
| --- | --- | --- |
| Action | Assigned To | Due Date |
| Class Candidates | All members | 03/05/26 |
| Use Cases | All members | 03/05/26 |
| Diagrams | All members | 03/05/26 |

| Meeting Details |  |  |  |
| --- | --- | --- | --- |
| Meeting Objective: Section 3 (References) of SRS + Work On Slide Presentation |  |  |  |
| Date: 03/03/26 | Time: 9pm | Location: Discord Call |  |
| Attendees: Tochi, Daniel, Monisha, Nikki, Sadhvik |  |  |  |
| Absentees: none |  |  |  |

| Agenda |  | Notes |  |
| --- | --- | --- | --- |
| Work On Slide Presentation (Class Candidates + Top 10 Reqs) |  | Sadhvik shared ideas on class candidates Monisha + Daniel worked on finishing the Top 10 Reqs |  |
| Brainstorm |  | Tochi, Daniel, Monisha, & Nikki reviewed what different UML Diagrams were. Tochi, Daniel, Monisha, & Nikki discussed the actors for the use case specs., concluding with them being: Dealer & Player Nikki created a separate document for the Use Case Specifications to be worked on. |  |

| Action | Assigned To | Due Date |
| --- | --- | --- |
| Class Diagrams for 5 Class Candidates | Sadhvik | 03/04/26 |
| Think of 1-2 Use Case Specifications | Monisha, Tochi, Daniel, Nikki | 03/04/26 |
| Discuss How to assemble UML Case + Sequence Diagrams | All members | Agenda for Next Meeting |

| Meeting Details |  |  |  |
| --- | --- | --- | --- |
| Meeting Objective: Finalize Presentation + Work on UML Diagrams |  |  |  |
| Date: 03/04/26 | Time: 9pm | Location: Discord Call |  |
| Attendees: Daniel, Monisha, Nikki, Sadhvik |  |  |  |
| Absentees: Tochi (sick) |  |  |  |

| Agenda |  | Notes |  |
| --- | --- | --- | --- |
| Slide Presentation (Class Candidates) |  | Daniel is adding in information from Class Diagrams into “5 Class Candidates” + What we’ve agreed on for Top 10 Reqs Slides We all agreed on who presents what ( Monisha: Overview, Daniel/Nikki: Top 10 Reqs, Tochi/Sadhvik: 5 Class Candidates) |  |
| Use Cases |  | Monisha is adding and editing the format for our Use Case Specs. Document Sadhvik is working on a Sequence Diagram (Use Case ID: 001, Player Joins Table) Nikki is working on a Sequence Diagram (Use Case ID: 003, Player Action: “Hit”) |  |
| SRS |  | Nikki is editing the SRS format We all agreed we’re going to add all the references (Use Case Specs + Other Diagrams) to the bottom of the SRS. |  |

| Action | Assigned To | Due Date |
| --- | --- | --- |
| Sequence Diagram (ID:001) | Sadhvik | 03/05/26 |
| UML Case Diagram | Monisha | 03/05/26 |
| Sequence Diagram (ID:003) | Nikki | 03/05/26 |

| Meeting Details |  |  |  |
| --- | --- | --- | --- |
| Meeting Objective: Rework Diagrams + Presentation |  |  |  |
| Date: 03/05/26 | Time: 9:30pm | Location: Discord Call |  |
| Attendees: Tochi, Daniel, Monisha, Nikki, Sadhvik |  |  |  |
| Absentees: none |  |  |  |

| Agenda |  | Notes |  |
| --- | --- | --- | --- |
| Slide Presentation |  | Tochi & Daniel revised the requirements slide. |  |
| Class Candidates |  | We all agreed on having Server and Client as one of the 5 class candidates. Also brainstormed the connections with User, Dealer, Player. All talked about how to incorporate saving data. |  |
| Use Cases |  | Monisha, Nikki, & Daniel worked on use cases and tweaked them. |  |

| Action | Assigned To | Due Date |
| --- | --- | --- |
| Rework Class candidates | Sadhvik | 03/06/26 |
| UML Case Diagram | Monisha | 03/06/26 |
| After Getting Class Diagram, tweak Sequence Diagram to go according to Class Diagram, then work on the slide: Class Candidates | All members | 03/06/26 |

| Meeting Details |  |  |  |
| --- | --- | --- | --- |
| Meeting Objective: Finalize Everything |  |  |  |
| Date: 03/06/26 | Time: 9:00pm9pm | Location: Discord Call |  |
| Attendees: Tochi, Daniel, Monisha, Nikki, Sadhvik |  |  |  |
| Absentees: none |  |  |  |

| Agenda |  | Notes |  |
| --- | --- | --- | --- |
| Class Candidates |  | Sadhvik shared the new version of the class diagram after discussing what they would be with group from last meeting |  |
| Presentation |  | Daniel Edited the layout of the Class Candidate slide + Pasted the different classes into them Sadhvik wrote descriptions for each candidate |  |
| Sequence Diagram |  | Nikki Edited Sequence Diagram, basing off of class diagram after Sadhvik explaining the class candidates |  |
| SRS |  | Tochi Edited Non-Functional Monisha has shared the UML Case Diagram and edited the layout of the SRS. |  |

| Action | Assigned To | Due Date |
| --- | --- | --- |
| None until next task in class |  |  |

| Meeting Details |  |  |  |
| --- | --- | --- | --- |
| Meeting Objective: Finalize UML Diagrams |  |  |  |
| Date: 03/31/26 | Time: 1:00pm | Location: Discord Call |  |
| Attendees: Tochi, Nikki, Sadhvik |  |  |  |
| Absentees: Daniel, Monisha |  |  |  |

| Agenda |  | Notes |  |
| --- | --- | --- | --- |
| Sequence Diagrams |  | Sequence Diagrams to work on: - Sign Up/Login - Turn Order - Player Action Stand - Player Action Fold - Cashout - Join Table |  |
| Class Candidates |  | Sadhvik will add in associations with each class in UML Diagram |  |
| Interface |  | Tochi will draw a layout of the GUI |  |
| Use Cases |  | The amount that we had seemed sufficient |  |

| Action | Assigned To | Due Date |
| --- | --- | --- |
| Work on Class Diagram | Sadhvik | 04/02/26 |
| Work on Sequence Diagrams | Tochi, Monisha, Daniel | 04/08/26 |
| Meeting Minutes, Workload, Gantt Chart | Nikki | 04/08/26 |
| UI Design Draft | Tochi | 04/08/26 |